A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint - 5 (1,2,3,5)

Sprint 1

Requirement Analysis & Planning (Epic 1)

Defining Business Requirements (USN1) 2

Creating Project Update Set (USN2) 1

Backend Development & Configuration (Epic 2)

Creating Custom Table (USN3) 3

Creating Required Fields (USN4) 3

Configuring Category and Subcategory Dependency (USN5) 3

Total Story Point in Sprint 1 = 2+1+3+3+3=12

Sprint 2

Automation using Flow Designer & Email Notification (Epic 3)

Configuring Flow Trigger (USN6) 2

Wi-Fi and Projector Classification (USN7) 2

Password and Slow Computer Classification (USN8) 2

Email Notification Setup (USN9) 2

Testing, Validation & Deployment (Epic 4)

Functional Testing and Validation (USN10) 5

Deployment & Final Documentation (Epic 5)

Completing Update Set and Deployment (USN11) 5

Total Story Point in Sprint 2 = 2+2+2+2+5+5=18

Total Story Points

Sprint 1 = 12

Sprint 2 = 18

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 12+18=30

No of Sprints = 2

Velocity = 30/2

15 (Story Points per Sprint)

Your team’s velocity is 15 Story Points per Sprint.